## Slide 1: 10° General Meeting
Adriano Raspanti - WG5 – VERSUS PL

## Slide 2
VERSUS Priority Project
Versus (ex CV project) started just after the end of GM 2005 and it was planned to last 3 years for implementation
The project will be set as „complete“ in mid-december and will be offically released at the end of January 2009
An „ad hoc“ workshop /tutorial will be held in Italy (where TBD) and at least one participants from any COSMO member should attend
(ALMOST) Final Report

## Slide 3
VERSUS Priority Project
The development of a complete Conditional Verification Tool has been the first priority and outcome of the VERSUS project.
The typical approach to Conditional Verification consist of the selection of one or several forecast products and one or several mask variables or conditions, which can be used to define for example thresholds for the product verification
The more flexible way to perform a selection of forecasts and observations using conditions, is to use an “ad hoc database”, planned and designed for this purpose, where the mask or filter could be simple or complex SQL statements.
(ALMOST) Final Report

## Slide 4
VERSUS Priority Project
VERSUS was planned (with some changes during its life) on 10 tasks (form 0 to 9)
All the tasks have been completed except task 8 and task 9
Task 8: test phase is ongoing just in these days
Task 9: “plug and play” installation of the package providing all the software and modules it’s also ongoing, but at the same time is “pending” waiting for the final version f the package
(ALMOST) Final Report

## Slide 5
VERSUS Priority Project
Final Version?
Some cosmetics changes….
Some „last minute“ updates
Some „last minute“ requirements from WG5
Waiting for the end of the test phase searching for bugs….
…and also some time to organise the workshop…
(ALMOST) Final Report

## Slide 6
VERSUS Priority Project
(ALMOST) Final Report
OBS data
Configuration data
for verification
Verification results
(Scores and images)
Verification R
Web GUI
FCS data
Loader
File system
DB
User
management
Versus-DB

## Slide 7
VERSUS Priority Project
OPEN POINTS: VERSUS has not been planned to cover all the existing verification methods, as well as all the possible products from a NWP and not all types of observation
implementation of probabilistic and ensemble forecasts verification;
implementation of obj-based and fuzzy verification methods applied to precipitation;
New scores for extreme events (e.g. extreme dependency score);
Statistical features like Confidence intervals and Bootstrap method;
Use of non conventional obs (e.g. radar, satellite, raingauges) and gridded observations (precipitation analysis);
....................and so on----- VERSUS2!!!
(ALMOST) Final Report

## Slide 8
VERSUS Priority Project
Lessons learned
The lack of a Reference Document made the development more difficult and not clear the direction and the solutions adopted .
VERSUS2 will have, as TASK0 ,the redaction of such a Reference Document (System Architecture Design and Overview),
(ALMOST) Final Report

## Slide 9
VERSUS Priority Project
CONTRIBUTING SCIENTISTS
Adriano Raspanti as PL (USAM);
Ulrich Damrath (DWD);
Pirmin Kaufmann (MCH);
David Palella (USAM);
Angela Celozzi (USAM);
Flora Gofa (HNMS);
Joanna Linkowska (IMGW),
Marek Lazanowicz (IMGW);
Katarzyna Starosta (IMGW);
Aurelia Lupascu (NMA);
Rodica Dumitrache (NMA).
(ALMOST) Final Report